## Slide 1
Re-Envisioning
Procurement and Payables Staff
Wayne State University

## Slide 2: Agenda
FY 2015 Financial Statements
    Overview of Previous and New Environment
    The Necessary/Required Change in Staff Models
    Pre – Implementation Activities
    Post – Implementation Activities
    Lessons Learned – What would we do differently?

## Slide 3
Overview of Pre and Post Environment
The Old Way
  ERP System of WSU (Banner) driving procurement and payables
  Completely paper driven travel reimbursement system
  Although electronic/automated processes in place, many inefficiencies and manual support processes
The New Way
  E-Procurement utilizing SciQuest application for procurement and payables
  On-line Travel application utilizing Concur T&E application
  Shift workfocus from “control” to customer service
Driver for change
  Modernize processes
  Gain efficiencies and compliance
  Budget (?)

## Slide 4
Change Management – The Humans
Modernizing Processes
  Utilize the “power” of the Internet
  Utilize proven functionality to gain efficiency
  Utilize proven functionality to gain acceptance
  Shift from a control focus to a customer focus
  Modernizing processes means modernizing the workforce
  So, where did we start ????

## Slide 5
Pre-Implementation Activities
Campus Wide Activities
  Typical implementation tasks such as ongoing info sessions, training, etc.
  Our focus today is on workforce issues
Workforce Activities
  WSU is a “represented campus” at many levels
  Our change would effect staff in three different unions
  So, we started there, 3-4 months before implementation
  Met with Labor reps repeatedly to discuss the changes/shifts in worker roles
  Re-enforced many times it was not a staff reduction objective
  A focus on “quality” work, not “quantity” work
  A focus on customer service, not control
  Worked to re-write existing and create new job descriptions
  Example – we never had “Travel Specialist”, one who dealt with travel/credit cards
  Completed basic process re-engineering documentation, i.e., “As-is,” “To-be” process flows

## Slide 6
Pre-Implementation Activities
Workforce Training - Internal
  System, application training – a given
  Shift from up front activities (data entry) to troubleshooting
  Working with departments to resolve problems, previously the domain of supervisors
  Soft skills, tone of discussions, e-mail and phone etiquette
  Some did not make the transition
  Handled through re-assignment and attrition
Workforce Training – External
  System, application training – a given
  Shift to accountability at the unit level
  Was underestimated (see lessons learned)

## Slide 7
Post-Implementation Activities
Workforce Evaluations
  More collaborative across Procurement/Payables
  Campus-wide surveys to determine levels of service and problem areas
  Unit wide metrics/KPI’s to maintain overall service levels
  Focus on success of unit
Organizational Issues
  Significant re-organization in 2015
  Brought Procurement and Payable under single leadership
  Broke age-old principle of division of labor within units – application security drives separation of units
  Cross training, cross functions increased morale, opportunity, teamwork

## Slide 8
Lessons Learned
Customers
  We were so focused on own staff, did not address impact to customers
  We knew their role would change, was very open about it
  However, the accountability issue really struck a nerve
Internal Staff
  Involve them much earlier in the overall configuration of the system
  Would have received greater buy-in
  Was done during significant budget reductions and regardless of how often it was said, perceived as a budget/job cutting measure
  Only two jobs were eliminated due to implementation, both through retirements Unit wide metrics/KPI’s to maintain overall service levels
  Focus on success of unit